5/22/2024

Akash Palh, Shahrukh Mohiuddin, Swapnil Jha

GINI Planning Paper

GroupsAreMeantToBeBroken

# Part I: Short Informal Description of the System

Gini is a personalized nutrition chatbot that aims to provide users with tailored meal planning, recipe suggestions, and comprehensive nutritional information based on their individual needs and goals. The chatbot will assist users in creating balanced meal plans by considering their calorie intake, macronutrient distribution, and food preferences. Additionally, it will offer healthy and delicious recipe suggestions aligned with the user's dietary preferences and nutritional needs. Furthermore, Gini will provide detailed nutritional information for various foods, including calorie count, macronutrient content, vitamins, and minerals.

# Part II: User Stories

Below are the user stories.

* As a health-conscious user, I want Gini to help me create a personalized meal plan that meets my calorie goals and dietary restrictions.
* As someone looking for recipe inspiration, I want Gini to suggest healthy and delicious recipes based on my preferences and the ingredients I have on hand.
* As a curious user, I want to ask Gini about the nutritional content of any food item, including its calorie count, macronutrients, vitamins, and minerals.

# Part III: Requirements Specification

Below mentioned are the requirement specifications.

## Functional Requirements

Below are the functional requirements of the proposed system.

### 1. Meal Planning

* The system should generate personalized meal plans based on the user's dietary preferences, allergies, and nutritional goals.
* The system should allow users to adjust the meal plan based on their feedback and preferences.

### 2. Recipe Suggestions

* The system should provide healthy and delicious recipe suggestions that align with the user's dietary preferences and nutritional goals.
* The system should allow users to filter recipe suggestions based on specific criteria (e.g., cuisine, cooking time, ingredients).
* The system should display detailed nutritional information for each recipe suggestion.

### 3. Nutritional Information

* The system should provide comprehensive nutritional information for various foods and ingredients, including calorie count, macronutrient content, vitamins, and minerals.
* The system should allow users to compare the nutritional values of different foods or ingredients.

### 4. User Feedback and Personalization

* The system should allow users to provide feedback on the meal plans, recipe suggestions, and nutritional information provided.
* The system should learn from user feedback and adjust its recommendations accordingly.

## Non-Functional Requirements

### 1. Usability

* The system should have an intuitive and user-friendly interface.
* The system should provide clear and concise information to users.

### 2. Performance

* The system should respond to user requests in a timely manner.
* The system should be able to handle many concurrent users without significant performance degradation.

### 3. Scalability

* The system should be designed to accommodate future growth and additional features.

### 4. Security

* The system should implement appropriate security measures to protect user data and prevent unauthorized access.
* User authentication and data encryption should be implemented.

# Part IV: Work Packages (WP)

Below are the work packages of the proposed system.

## WP1: Meal Planning {2 Weeks}

Below is a high-level description of meal planning.

Description:

Develop the meal planning feature, which generates personalized meal plans based on the user's dietary preferences, allergies, and nutritional goals. Users should be able to adjust the meal plan based on their feedback and preferences.

### Completion Criteria:

* The system generates meal plans that meet the user's dietary preferences, allergies, and nutritional goals.
* Users can provide feedback and adjust the meal plan based on their preferences.
* The meal planning algorithm achieves an accuracy of at least 80% in meeting user requirements.

## WP2: Recipe Suggestions {2 Weeks}

Below is a high-level description of recipe suggestions.

Description:

Implement the recipe suggestion feature, which provides healthy and delicious recipe suggestions aligned with the user's dietary preferences and nutritional goals. Users should be able to filter recipe suggestions based on specific criteria and view detailed nutritional information for each recipe.

### Completion Criteria:

* The system suggests recipes that align with the user's dietary preferences and nutritional goals.
* Users can filter recipe suggestions based on specific criteria (e.g., cuisine, cooking time, ingredients).
* Detailed nutritional information is displayed for each recipe suggestion.

## WP3: Nutritional Information {2 Weeks}

Below is a high-level description of the Nutritional Information.

Description:

Develop the nutritional information feature, which provides comprehensive nutritional information for various foods and ingredients, including calorie count, macronutrient content, vitamins, and minerals. Users should be able to compare the nutritional values of different foods or ingredients.

### Completion Criteria:

* The system provides accurate and comprehensive nutritional information for a wide range of foods and ingredients.
* Users can compare the nutritional values of different foods or ingredients.

## WP4: User Interface and Integration {3 Weeks}

Description:

Develop a user-friendly and intuitive interface for Gini, integrating all the features and functionalities developed in the previous work packages. Ensure seamless integration and smooth user experience across all components.

### Completion Criteria:

* The user interface is intuitive, user-friendly, and visually appealing.
* All features and functionalities are integrated seamlessly, providing a cohesive user experience.

## WP5: Testing and Deployment {3 Weeks}

Below is the high-level description of testing and deployment of the project.

Description:

Conduct thorough testing of Gini, including functional testing, performance testing, security testing, and user acceptance testing. Deploy the system to a production environment and ensure its availability and reliability.

### Completion Criteria:

* All functional requirements and non-functional requirements are thoroughly tested and met.
* The system passes performance and security testing with satisfactory results.
* User acceptance testing is conducted, and feedback is incorporated.
* The system is successfully deployed to a production environment and is available for users.

Please note that this is a high-level planning document, and each work package may need to be further broken down into smaller tasks and subtasks during the implementation phase. Additionally, the completion criteria may need to be refined or adjusted based on the project's progress and any unforeseen challenges that may arise.